2009 Development Update
1. WAIOHULI

Department of Hawaiian Homelands

Location:  From the east border of Kaonoulu Ranch to ¼ mi. past Grandma’s Coffee Shop.

Size/#Units:  6,112 acres- Currently working on 320 one acre parcels, 320 half acre parcels and 64 two acre farm lots.

Water Source:  County

Status:  185 of one acres homes built, 135 in next 3 years.  90 of 320 half acre lots awarded. Homes expected by mid 2010.  64 farm lots not required to build.  Remaining acreage to be developed at later date.
2. WAIOHULI HIKINA

Department of Hawaiian Homelands

Location: see above

Size/# Units: 37.3 acres – 34 proposed lots – ½ acre.

Water Source: County

Status: 34 lots ready to build. 10 homes in process of final approval.  

3. KULA ‘I’O

Pulehu Farms LLC, subsidiary of KSD Hawaii

Location: Makai of Kula Highway between Naele and Holopuni Roads.

Size/# Units: 240 acres – 35 lots.

Water Source: Private. Well is completed. County ag water may be available for leased ag land.

Workforce Housing: 13 units with renewable energy located in Makawao.

Ag Usage: 100 acres to be leased to farmers. Interested

parties call Mark Walker 572-3011

Status:  Developed under workforce housing act.  Does not require Council approval.   

4. KULA RIDGE

Kula Ridge LLC/Architectural Design and

Construction Inc.

Location: Above Kula Community Center.

Size/# Units: 48 acres – 116 lots.

Water Source: Private.  

Workforce Housing: 70, including 11 associated with

Kula Ridge Mauka (see below) and 34 Senior, single story, attached duplexes with ‘age-in-place’ architecture.

Ag Usage: TBD

Status: County Council voted not to approve in Nov, 2008.  Developer is redesigning project to address concerns. Resubmitting plans for approval in or before June, 2009.  

5. KULA RIDGE MAUKA

Kula Ridge LLC/Architectural Design and

Construction Inc.

Location: Mauka of Kula Highway left of Kamehameiki, up and around Kula Ridge project. 

Size/# Units: 272 acres – 21 ag lots 3-40 acres.

Water Source: Private.  

Workforce Housing: 11 units to be located in nearby Kula Ridge.

Ag Usage: Livestock grazing.

Status: Requires exemptions from subdivision requirements.  Has not been submitted for Council approval.

6. WAIAKOA RANCH

Kula 1800 Investment Partners LLC

Location: Between Lower Pulehu Rd and bottom of Naalae (access only for 4 lots off Naalae Rd)

Size/#Units: 1800 Acres – 86 lots – 5-40 acres.

Water Source: Private. Wells completed. 

Ag Usage: Haleakala Ranch lease through 2009.  Researching alternate uses.

Workforce housing:  Not required. 

Status: Developed under subdivision laws; Council approval not required.   
